# MedAssist AI – Smart Healthcare & Diagnostic System

Submitted By: Tahura Shaikh
Milestone: Milestone 4
Role: Full-Stack Development – Deployment, Backend Integration & Dynamic Content Delivery

## 1. Introduction

Milestone 4 focused on integrating the different components of the MedAssist AI platform and preparing the application for deployment. The work involved connecting the Next.js frontend with the FastAPI machine-learning backend, implementing dynamic medical-content routing, organizing the public and dashboard interfaces, and preparing the application for containerized deployment.

The objective was to move MedAssist AI from an ML-focused prototype toward a complete and structured healthcare web application

## 2. Work Completed

## 2.1 Frontend–Backend Integration

The frontend was integrated with the FastAPI-based machine-learning service developed for disease prediction.

The symptom checker collects symptoms entered by the user and sends the required information to the backend API. The FastAPI service processes the input through the trained ML model and returns the prediction to the frontend.

Workflow:

User Input → Next.js Frontend → FastAPI API → ML Model → Prediction → Result Display

This integration connects the user interface directly with the project's diagnostic pipeline.

### 2.2 Dynamic Medical Content Routing

Dynamic routing was implemented using the Next.js App Router to display information for different diseases and medications.

Instead of creating separate static pages for every medical record, a common dynamic route identifies the requested category and title and retrieves the relevant information.

Examples include:

- /diseases/viral-fever

- /diseases/diabetes

- /medications/paracetamol

The retrieved information is presented in a structured format containing relevant symptoms, severity, precautions and specialist guidance.

This approach makes the application easier to extend when new medical records are added.

### 2.3 Search Integration

The medical search functionality was connected with the application's content API.

When a user searches for a disease, medication or medical term, the matching record can be selected and opened through the corresponding dynamic page.

The search layer uses the project's CSV-based medical data with an in-memory lookup mechanism for fast record retrieval.

The tested internal search/content-resolution process was able to provide results within the targeted sub-10-millisecond range under the application test environment.

### 2.4 Application Page Architecture

The application was organized into public-facing pages and authenticated dashboard modules.

Public Pages:

- Home – Introduction, search and platform overview

- Features – ML, OCR and AI capabilities

- How It Works – Complete user workflow

- About Us – Project mission and information

- Contact – User support and communication

Dashboard Pages:

- Dashboard Home – Health summary and recent activity

- AI Symptom Checker – ML-powered disease prediction

- Medication Tracker – Medication management

- Health Insights – Health trends and AI-generated suggestions

- Medical Reports – Medical document and report management

This structure provides users with a clear navigation flow between diagnosis, health information and personal dashboard features.

## 3. Deployment-Oriented Architecture

MedAssist AI was organized into modular components to make the application easier to package and deploy.

### Frontend

The frontend was developed using:

- Next.js 16

- React 19

- TypeScript

- Tailwind CSS v4

- Framer Motion

### Backend

The backend consists of:

- Next.js API routes for search/content operations

- Python FastAPI service for ML predictions

### Data & Authentication

Firebase was used for:

- Authentication

- Firestore-based application data

### AI Services

The project uses the Groq API with Llama 3.3 70B for applicable AI-generated assistance and insights.

### Document Generation

ReportLab and jsPDF are used for generating structured medical reports.

### Containerization

Docker was incorporated to provide a reproducible environment for application services and support deployment preparation.

## 4. Deployment & Testing Verification

The major components were tested to verify that they work together correctly before deployment.

The following areas were checked:

- Dynamic disease and medication routes

- Search-to-content navigation

- Frontend communication with FastAPI

- ML prediction workflow

- Public page rendering

- Dashboard page rendering

- Firebase integration

- Medical report generation

- Docker-based application packaging

- Frontend build and route compilation

The application was also checked for responsive behavior and correct navigation between its major modules.

The deployment work in this milestone represents deployment readiness and containerization preparation. It does not claim a public production deployment where a live production URL was not available.

## 5. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 16, React 19, TypeScript |
| UI | Tailwind CSS v4, Framer Motion |
| Search/API | Next.js API, Node.js |
| ML Backend | Python 3.11, FastAPI |
| Authentication | Firebase Authentication |
| Database | Firestore |
| AI/LLM | Groq API, Llama 3.3 70B |
| Reports | ReportLab, jsPDF |
| Deployment | Docker |

### 6. Live Deployment

Live Demo: https://medassist-ai-platform.onrender.com/

## 7. Summary of Contributions

The major contributions completed during Milestone 4 were:

- Integrated the Next.js frontend with the FastAPI ML prediction service.

- Implemented dynamic routing for disease and medication information.

- Connected the search functionality with dynamically generated medical-content pages.

- Organized the application into public pages and interactive dashboard modules.

- Integrated authentication, database, AI and document-generation components.

- Prepared the application architecture for Docker-based deployment.

- Verified routing, API communication, page rendering and application builds.

## 8. Conclusion

Milestone 4 focused on bringing the individual components of MedAssist AI together into a more complete and deployment-ready healthcare platform.

The integration of the frontend with the FastAPI ML service provides an end-to-end diagnostic workflow, while dynamic routing and search integration make medical information easier to access. The structured public website and dashboard provide a clear user experience, and Docker-based packaging establishes a foundation for consistent deployment.

Overall, this milestone helped transform MedAssist AI into a more modular, integrated and deployment-ready healthcare application.